Piia Laine

Progress report 3

Blog

Contents

[1. Basic Information 2](#_Toc12471156)

[2. Results achieved 2](#_Toc12471157)

[3. Work Progress 2](#_Toc12471158)

[4. Costs 2](#_Toc12471159)

[5. Deviations from the Plan 2](#_Toc12471160)

[6. Resources used 3](#_Toc12471161)

# Basic Information

The project, which is to create a blog, will be done as part of a school course. I plan to make a blog that fits the theme it is going for and my personality.

# Results achieved

Firstly, I informed myself in more detail about Angular and how to install the Angular CLI. I watched a lot of tutorials, written ones and video tutorials; therefore, I think I have a pretty good grasp on how Angular functions.

As for actually visible results, I managed to create most of the frontpage and work on the anime review and contact page of the website. The individual pages were linked with each other using a navbar and routing.

Elements like the navbar or footer were created by using Angular Material Design. I decided that I wanted to use Material Design to some degree to make the website look more professional.

# Work Progress

The project is making a lot of progress, especially the frontend.

Since changing to Angular the project has been progressing way quicker, than with JSP. I managed to learn a significant amount of how Angular works, was able to implement Angular Material and created a few individual pages.

Next up is going to be creating the rest of the individual pages and finally getting into implementing data and databases, meaning posts, registration/login and everything else that has to do with the backend.

# Costs

No costs yet.

# Deviations from the Plan

There are nor deviations from the plan so far.

# Resources used

|  |  |  |
| --- | --- | --- |
| ***Vaihe*** | ***Osatehtävä*** | ***Tunnit*** |
| Researching Angular | Tutorials and Experimentation | 4 |
| Creating the Frontpage | Including Angular Material and Tutorials | 3 |
| Researching Angular | Angular Material and Routing Tutorials | 2 1/2 |
| Creating Anime and Contact Page | Designing Anime Page and Routing | 3 |
| Researching Databases | MySQL, AWS, MongoDB, lowdb | 2 |
| Contact Page | Creating the Design | 1 |
| Logo | Creation and Implementation | 2 |
|  |  | ***17,5*** |